**Test Closure Report**

**Project Name:** BStack Demo – E-Commerce Website  
**Testing Type:** Manual Testing  
**Tool Used:** Excel Sheets (Test Case Management)  
**Prepared By:** Nagashree  
**Date:** 04-Aug-2025

**1. Summary**

The manual testing for the BStack Demo application was conducted successfully using Excel sheets. All test cases were executed based on the approved test plan. The objective was to validate login behaviour, navigation, data visibility, and UI responsiveness.

**2. Scope of Testing**

**Tested:**

* Login page with multiple user roles
* Home page: Product display and layout
* Header Navigation (Offers, Orders, Favourites, Logout)
* Error handling (locked user, empty data)
* Image load scenarios

**Not Tested:**

* Checkout process (Out of scope)
* Backend/database/API validation
* Performance/load testing

**3. Test Metrics**

| **Metric** | **Value** |
| --- | --- |
| Total Test Cases | 25 (example) |
| Passed Test Cases | 22 |
| Failed Test Cases | 2 |
| Blocked Test Cases | 1 |
| Defects Logged | 3 (UI + logic) |
| Retested Cases | 3 |

**4. Test Environment**

| **Parameter** | **Details** |
| --- | --- |
| URL | [https://bstackdemo.com/#](https://bstackdemo.com/) |
| OS | Windows 10 |
| Browser | Chrome v116 |
| Test Tool | Excel |

**5. Issues Identified**

| **Issue ID** | **Module** | **Description** | **Severity** | **Status** |
| --- | --- | --- | --- | --- |
| UI-001 | Login | Misalignment in login field | Minor | Open |
| LOG-002 | Login | Locked user shows generic error | Major | Fixed |
| NAV-003 | Navigation | Offers link redirects incorrectly | Medium | Fixed |

**6. Risk & Mitigation Summary**

| **Risk** | **Status** | **Mitigation** |
| --- | --- | --- |
| Test data inconsistency | Handled | Standard test users were created |
| UI changes during testing | Occurred | Retested after updates |
| Browser compatibility not tested | Known | Out of scope for this cycle |

**7. Lessons Learned**

* Keeping test cases modular and reusable improved test efficiency
* Manual testing in Excel is effective, but tools like Katalon are better for scalability
* Clear naming of test cases and mapping with requirements helped during reporting

**8. Conclusion**

The BStack Demo application passed all critical manual test cases. The system is considered **stable** from a functionality and UI perspective based on current test scope.

**9. Approval**

| **Name** | **Role** | **Signature** |
| --- | --- | --- |
| [Your Name] | QA Engineer | [Signed] |
| [Reviewer Name] | Test Lead / PM | [Signed] |