**Test Closure Report**

**Project Title: Swag Labs – Dummy Shopping Web Application**

**Prepared By:** Nagashree  
**Date:** 23-Aug-2023

**1. Document Identifier:**

**TCR-SwagLabs-Manual-001**

**2. Introduction**

This Test Closure Report summarizes the testing activities performed for the Swag Labs application, including objectives, test coverage, outcomes, defect summary, lessons learned, and overall status of the testing phase.

**3. Test Summary**

| **Item** | **Description** |
| --- | --- |
| Application Under Test | Swag Labs (<https://www.saucedemo.com/v1>) |
| Testing Type | Manual Functional Testing |
| Testing Team | QA Engineers |
| Testing Period | August 21, 2025 – August 23, 2025 |
| Test Environment | Chrome, Firefox, Edge on Windows 10 |
| Credentials Used | standard\_user, locked\_out\_user, problem\_user, performance\_glitch\_user with secret\_sauce password |

**4. Test Objectives Achieved**

* Verified login functionality for all listed user types.
* Validated product listing, sorting, and cart operations.
* Tested navigation menu options (All Items, About, Logout, Reset App State).
* Checked responsiveness and UI layout.

**5. Test Deliverables**

| **Deliverable** | **Status** |
| --- | --- |
| Test Plan Document | Submitted |
| Test Scenarios & Cases (Excel) | Submitted |
| Test Execution Report | Submitted |
| Defect Report | Submitted |
| Test Closure Report | This document |

**6. Test Metrics**

| **Metric** | **Value** |
| --- | --- |
| Total Test Cases | 20 |

**7. Defect Summary**

| **Defect ID** | **Description** | **Severity** | **Status** |
| --- | --- | --- | --- |
| SWAG-001 | Logout not redirecting properly | Major | Fixed |
| SWAG-002 | UI alignment issue on cart page | Minor | Deferred |
| SWAG-003 | Reset App State button overlap in Firefox | Minor | Open |

**8. Lessons Learned**

* Clearly document user credential behaviour (e.g., locked\_out\_user cannot log in).
* Maintain a separate browser compatibility checklist for UI validations.
* Screenshot capture during failures improves issue tracking.

**9. Recommendations**

* Automate login and cart workflows for faster regression testing.
* Apply responsive design fixes for Firefox layout glitches.
* Extend testing coverage for edge cases using different device screen sizes.

**10. Sign-Off**

| **Name** | **Role** | **Status** | **Signature** |
| --- | --- | --- | --- |
| QA | Test Case Writing | Completed | Nagashree |
| QA Engineer | Test Execution & Documentation | - | - |
| QA Lead | Test Review & Approval | - | - |
| Project Manager | Project Acceptance | - | - |