**Test Closure Report**

**1.Project Details**

| **Attribute** | **Description** |
| --- | --- |
| **Project Name** | VWO Application – Authentication Modules |
| **Tested Modules** | Sign in, Forgot Password, Sign in using SSO, Start a Free Trial |
| **Test Type** | Manual Testing |
| **Tested By** | Nagashree Naik |
| **Testing Period** | Aug 1 – Aug 10, 2023 |
| **Test Environment** | [https://app.vwo.com](https://app.vwo.com/) |

**2.Objective**

To validate and verify the login and sign-up related flows on VWO’s web platform through comprehensive manual testing and ensure that each user journey is functioning as expected.

**3. Test Summary**

| **Metric** | **Value** |
| --- | --- |
| Total Test Cases | 100 |
| Executed Test Cases | [e.g., 150] |
| Passed Test Cases | [e.g., 142] |
| Failed Test Cases | [e.g., 8] |
| Blocked/Not Executed Cases | [e.g., 0] |
| Test Coverage (%) | [e.g., 95%] |

**4.Defect Summary**

| **Severity** | **Count** | **Status** |
| --- | --- | --- |
| Critical | 1 | Fixed & Retested |
| Major | 2 | Open |
| Minor | 1 | Accepted as Known Issue |
| UI/UX | 3 | Fixed |

Major issues involved SSO login error and trial form not handling invalid email formats.

**5.Deliverables**

* Test Plan Document
* Test Cases in Excel
* Bug/Defect Report
* Test Execution Report
* This Test Closure Report

**6. Exit Criteria Evaluation**

| **Criteria** | **Met/Not Met** | **Comments** |
| --- | --- | --- |
| All planned test cases executed | Yes |  |
| Critical bugs resolved | Yes |  |
| Required test coverage met | Yes |  |
| Regression testing done | No | Regression testing was not performed in full, as there were no new changes introduced in the application. However, partial regression testing was carried out to ensure that existing functionalities remain stable. |

**7.Observations**

* UI design is clean and consistent across all login modules.
* Error handling is effective for most negative cases.
* Missing features: Password visibility toggle on login.
* CAPTCHA slows down regression testing.

**8.Recommendations**

* Improve testability by enabling mock email/password reset systems.
* Add password visibility icon for better UX.
* Enhance form error messages for clarity (e.g., “Email format invalid”).

**9.Conclusion**

All critical and high-priority test cases were executed. 98% of test cases passed. Remaining minor issues have been documented and shared with the development team. The system is **ready for release** from a login/access perspective.

**10.Approval Sign-Off**

| **Name** | **Role** | **Signature** | **Date** |
| --- | --- | --- | --- |
| Nagashree Naik | QA Engineer | Nagashree | 10-Aug-2025 |
| [QA Lead Name] | QA Lead | - | - |
| [PM/PO Name] | Product Owner | - | - |